Week 1

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Monday 18.08 | Tuesday 19.08 | Wednesday 20.08 | Thursday 21.08 | Friday 22.08 |
| AH : Intro  LH : Intro  GE : Intro  CR : Intro | Concept presentation | AH : mp3 to midi  LH : mp3 to midi  GE : midi to visual data  CR : simple visual elements | AH : mp3 to midi  LH : mp3 to midi  GE : midi to visual data  CR : fish color synced with notes | AH : mp3 to midi  LH : mp3 to midi  GE : gary based on time  CR : fish synced with notes |
| AH : setup  LH : setup  GE : setup  CR : setup | AH : audio techniques (R)  LH : audio techniques (R)  GE : midi format (R)  CR : visual techniques (R) | AH : mp3 to midi  LH : mp3 to midi  GE : midi to visual data  CR : simple visual elements | AH : mp3 to midi  LH : mp3 to midi  GE :midi to visual data  CR : fish color synced with notes | Prototype presentation |

\* R – Research